Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | May 2026 |
| --- | --- |
| Team ID | 24EG109A55 (Turlapati Lokesh) |
| Project Name | SHOPEZ - Online Shopping Application |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register for the application by entering my name, email and password. | 2 | High | Turlapati Lokesh |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | Medium | Turlapati Lokesh |
| Sprint-1 |  | USN-3 | As a user, I can log into the application by entering my email & password. | 1 | High | Turlapati Lokesh |
| Sprint-1 | Product Browsing | USN-4 | As a user, I can view all products listed by category with images, price and stock status. | 3 | High | Turlapati Lokesh |
| Sprint-2 |  | USN-5 | As a user, I can search and filter products by category, price range and rating. | 3 | Medium | Turlapati Lokesh |
| Sprint-2 | Cart & Checkout | USN-6 | As a user, I can add products to my cart and update quantities. | 3 | High | Turlapati Lokesh |
| Sprint-2 |  | USN-7 | As a user, I can place an order and view an order confirmation. | 3 | High | Turlapati Lokesh |
| Sprint-3 | Order Management | USN-8 | As a user, I can view my past orders and track their current status. | 3 | High | Turlapati Lokesh |
| Sprint-3 | Admin Dashboard | USN-9 | As an admin, I can add, edit and delete products from the catalog. | 3 | High | Turlapati Lokesh |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 19 june 2026 | 21 June 2026 | 10 | 21 June 2026 |
| Sprint-2 | 9 | 6 Days | 19 June 2026 | 21 June 2026 | 9 | 21 June 2026 |
| Sprint-3 | 6 | 6 Days | 18 June 2026 | 20 June 2026 | 6 | 20 June 2026 |
| Sprint-4 | 0 | 6 Days | 18 June 2026 | 21 June 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts